**Logging for week 6, 7, 8**

**Week 6**

1. Kaiyi, Wang Yan
2. Time: 17 Nov 2016 12:45
3. Register as a member.
4. Jia Hui, Nicholas Chong, Yi Lun
5. Time: 17 Nov 2016 14:20
6. Login into the system.

**Week 7**

1. Yi Lun, Wang Yan, Kaiyi
2. Time: 24 Nov 2016 01:50
3. Add a new driver.
4. Nicholas Chong, Jia Hui
5. Time: 24 Nov 2016 13:30
6. Edit my profile.

**Week 8**

1. Nicholas Chong, Wang Yan, Kaiyi
2. Time: 1 Dec 2016 13:00
3. Activities: Make a reservation
4. Yi Lun, Jia Hui
5. Time: 1 Dec 2016 17:00
6. Activites: View reservation history

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Daily Scrum Meeting (30 minutes) | | | | |
| Date | Description | Affected | Action | Attended |
|  |  | | | |
| 14/11/2016 | Discuss about user story | - | 12 User Stories created | All |
| 15/11/2016 | Discuss what kind of user story needed for each module | Every page decided | 4 pages decided for registration and login module, 3 pages for reservation module, 4 pages for payment module, 1 page for notification module | All |
| 16/11/2016 | Discuss what user page as priority | - | Register and login page as priority | All |
| 17/11/2016 | Start design and coding | - | Pair 2 members for registration task and 3 members for login task | All |
| 18/11/2016 | Due date | Unable to finish task before due date | Do overtime work on weekend to pass up work | All |
| 19/11/2016 | Continue coding and design for unfinished task | Member face error and program bug | Other members help to debug the error | All |
| 20/11/2016 | Task completed | - | Submit all completed task | All |
| 21/11/2016 | Discuss the next task |  | Add new driver page as next priority | All |
| 22/11/2016 | Discuss add-on function | - | Decided to add-on edit information function | All |
| 23/11/2016 | Starting UI design | Opinion conflict on user interface | Members decided to use polling system to decide on user interface | All |
| 24/11/2016 | Start to code | Update database found error | Do research on internet and solve it with alternate way | All |
| 25/11/2016 | Due date | - | Submit tasks | All |
| 28/11/2016 | Discuss on next priority tasks | - | Decided to start reservation tasks | All |
| 29/11/2016 | Discuss UI design | - | Decided on UI design | All |
| 30/11/2016 | Discuss the coding | - | Decided on coding | All |
| 1/12/2016 | Starting coding and UI design | Unable to retrieve reservation history from database | Search internet for reference but still unable to solve | All |
| 2/12/2016 | Due date | Unable to submit task on due date | Request for postpone to submit after two days | All |
| 3/11/2016 | Continue to solve the problem and testing | - | Successfully solve the problem | All |
| 4/11/2016 | Task completed | - | Submit tasks | All |

**Sprint Review Meeting**

**Team Name:** Taxi Management System

**Date of review:** 4 December 2016

**Time:** 4.30 pm

**Venue:** PV13

**Product Owner:** Director

**Scrum Master:** Chew Jia Hui

**Sprint Goal:** For the next sprint, we would like to implement select taxi driver function for reservation module and estimate duration function for payment module. We also would like to implement estimate price function, make payment function, calculate function for payment module and send notification function for notification module.

**Stakeholders present:**

1. Staff

2. Manager

**Team members present:**

1. Koay Kaiyi

2. Nicholas Chong

3. Teoh Yi Lun

4. Ling Wang Yan

**Sprint Retrospective**

-What went well during this Sprint?

Well design on UI and coding design structure is well design enables the program runtime fast.

-What didn’t go so well during this Sprint?

Delayed the submission of coding because we couldn't finish the task before the due date and certain bugs and error occurred.

-What can we do better next time?

Increase our teamwork, plan the time carefully and correctly to avoid overtime work. After that, continue improve personal coding skills.