**Daily Scrum Meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Daily Scrum Meeting (30 minutes) | | | | |
| Date | Description | Affected | Action | Attended |
|  | | | | |
| 14/11/2016 | Discuss about user story | - | 12 User Stories created | All |
| 15/11/2016 | Discuss what kind of user story needed for each module | Every page decided | 4 pages decided for registration and login module, 3 pages for reservation module, 4 pages for payment module, 1 page for notification module | All |
| 16/11/2016 | Discuss what user page as priority | - | Register and login page as priority | All |
| 17/11/2016 | Start design and coding | - | Pair 2 members for registration task and 3 members for login task | All |
| 18/11/2016 | Due date | Unable to finish task before due date | Do overtime work on weekend to pass up work | All |
| 19/11/2016 | Continue coding and design for unfinished task | Member face error and program bug | Other members help to debug the error | All |
| 20/11/2016 | Task completed | - | Submit all completed task | All |
| 21/11/2016 | Discuss the next task |  | Add new driver page as next priority | All |
| 22/11/2016 | Discuss add-on function | - | Decided to add-on edit information function | All |
| 23/11/2016 | Starting UI design | Opinion conflict on user interface | Members decided to use polling system to decide on user interface | All |
| 24/11/2016 | Start to code | Update database found error | Do research on internet and solve it with alternate way | All |
| 25/11/2016 | Due date | - | Submit tasks | All |
| 28/11/2016 | Discuss on next priority tasks | - | Decided to start reservation tasks | All |
| 29/11/2016 | Discuss UI design | - | Decided on UI design | All |
| 30/11/2016 | Discuss the coding | - | Decided on coding | All |
| 1/12/2016 | Starting coding and UI design | Unable to retrieve reservation history from database | Search internet for reference but still unable to solve | All |
| 2/12/2016 | Due date | Unable to submit task on due date | Request for postpone to submit after two days | All |
| 3/12/2016 | Continue to solve the problem and testing | - | Successfully solve the problem | All |
| 4/12/2016 | Task completed | - | Submit tasks | All |