**Daily Scrum Meeting**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Daily Scrum Meeting (30 minutes) | | | | |
| Date | Description | Affected | Action | Attended |
|  | | | | |
| 5/12/2016 | Discuss on next task | - | Select taxi driver in reservation page is appointed as next task | All |
| 6/12/2016 | Discuss calculate duration function | - | Calculate estimated duration function is decided. | All |
| 7/12/2016 | Make UI design changes at reservation module page | - | UI design changes apply to make select taxi driver function and estimated duration function viable with reservation module page. | All |
| 8/12/2016 | Start to code | Error found while coding calculate estimated duration function | Search internet for algorithms and function to find solution | All |
| 9/12/2016 | Due date | - | Submit tasks | All |
| 12/12/2016 | Discuss on next function implemented on reservation page | - | Decided to start do calculate estimated price function | All |
| 13/12/2016 | Start coding for estimated price function | - |  | All |
| 14/12/2016 | Discuss on next priority task | - | Decided to start payment module | All |
| 15/12/2016 | Discuss UI design of payment module and start to code | Error found when validating payment | UI design decided. Work together to solve the problem together. | All |
| 16/12/2016 | Due date | - | Submit tasks | All |
| 19/12/2016 | Discuss on next priority task |  | Real taxi fare calculation function and notification module decided as next task. | All |
| 20/12/2016 | Discuss on algorithm needed for taxi fare calculation and start coding | - | Taxi fare calculation decided and task completed | All |
| 21/12/2016 | Starting coding for notification module | Unable to send out notification by testing | Work together to solve the problem but to no avail | All |
| 22/12/2016 | Continue to solve the problem by searching internet and testing | - | Successfully solve the problem by searching internet for solution | All |
| 23/12/2016 | Task completed | - | Submit tasks | All |