**Logging for week 9, 10, 11**

**Week 9**

1. Jia Hui, Kaiyi, WangYan, Yi Lun
2. Time: 7 Dec 2016 11:20
3. Activities: Select taxi driver.
4. As a member, I can select taxi driver.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hours Spent | Total Hours |
| Make change at reservation modules | Kaiyi, WangYan | 1.30 | 5.00 |
| Write the source for select driver | Jia Hui, WangYan | 2.30 |
| Testing | Yi Lun | 1.00 |

1. Nicholas, Yi Lun, Jia Hui
2. Time: 7 Dec 2016 13:20
3. Activities: Know estimated duration.
4. As a member, I can know the estimated duration.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hours Spent | Total Hours |
| Make changes at reservation module | Nicholas, Yi Lun | 1.20 | 5.00 |
| Write source code to calculate estimate duration | Yi Lun | 2.20 |
| Testing | Jia Hui | 1.20 |

**Week 10**

1. Yi Lun, Nicholas, Kaiyi
2. Time: 12 Dec 2016 12:50
3. Activities: Know estimated price.
4. As a member, I can know the estimated price.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hours Spent | Total Hours |
| Make changes at reservation module | Kaiyi, Yi Lun | 1.00 | 4.00 |
| Write source code to calculate estimate price | Nicholas, Yi Lun | 2.00 |
| Testing | Nicholas | 1.00 |

1. Nicholas Chong, Jia Hui, Yi Lun, WangYan
2. Time: 12 Dec 2016 13:45
3. Activities: Make Payment.
4. As a member, I can do payment.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hours Spent | Total Hours |
| Create an interface for payment | Jia Hui, Yi Lun | 1.00 | 4.30 |
| Write source code for payment | Nicholas, Yi Lun | 2.00 |
| Testing | WangYan | 1.30 |

**Week 11**

1. Nicholas Chong, Jia Hui, WangYan, Kaiyi
2. Time: 19 Dec 2016 13:00
3. Activities: Know real taxi fare
4. As a member, I can know the real taxi fare.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hours Spent | Total Hours |
| Create an interface for reservation module | Nicholas, WangYan | 1.30 | 5.00 |
| Write source code for reservation | Jia Hui, WangYan | 2.00 |
| Testing | Kaiyi | 1.30 |

1. Jia Hui, Kaiyi, Yi Lun, Nicholas
2. Time: 19 Dec 2016 17:00
3. Activites: Receive notification from driver
4. As a member, I can receive notification from driver.

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Developer | Hours Spent | Total Hours |
| Create an interface to show reservation history | Yi Lun, Jia Hui | 1.00 | 4.00 |
| Write source code for reservation history | Yi Lun, Kaiyi | 2.00 |
| Testing | Nicholas | 1.00 |